# Summary of the finished sprint

1. Table of the finished sprint.

| Start date | End date | Aysel Feyza Sivrihisar | Arda Günaydın | Tamara Marusych | Ali Dikdere | Hassan Maaz |
| --- | --- | --- | --- | --- | --- | --- |
| 16.10.26 | 30.10.26 | Exercise data format and chest.json as the reference file; exercise list, detail panel and empty messages; back.json; exercise photos; exercise data section of the technical documentation; | Repository setup; requirements documentation; applyFilters and the filter interface; Add to Workout and workout list; LocalStorage save and load; legs.json and glutes.json; technical documentation; sprint backlog; | Page skeleton in index.html; design system and shared styles; responsive layout and homepage section; abs.json and triceps.json; own section of the technical documentation; | Front body map; muscle click event and the selected-muscle highlight; shoulders.json; documentation of the front map; | Back body map and front/back switching; map styling and phone testing; biceps.json; documentation of the back view; |

2. Summary of the finished sprint.

| Finished tasks | I created the initial page structure in index.html, set up the design system and shared styles, and worked on making the layout responsive across different screen sizes. I also implemented the homepage section and created abs.json and triceps.json following the exercise data format agreed on by the team. All of my planned development tasks were completed during the sprint. |
| --- | --- |
| Unfinished tasks | My section of the technical documentation was not completed and still needs to be written. |
| What went well? | I completed all my implementation tasks within the sprint. The page structure, shared styles and responsive layout were implemented successfully. The homepage section was also completed, and both abs.json and triceps.json were prepared. Having a clear list of tasks helped me stay focused and organize my work. I was able to finish the development part without leaving any implementation tasks unfinished. |
| What (and how) could be improved? | I think I could improve my workflow with GitHub by committing and pushing changes more regularly and keeping my branch up to date with the main branch. This would make collaboration and code integration easier and help avoid potential merge conflicts. I could also work on my technical documentation more consistently. |